# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS44629 |
| Project Name | Measuring the Pulse of Prosperity: An Index of Economic Freedom Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I can load data into the processing environment | 1 | High | ALL |
| Sprint-2 | Data Preprocessing | USN-2 | As a user, I can handle missing values in the dataset | 3 | Medium | ALL |
| Sprint-2 | Data Preprocessing | USN-3 | As a user, I can encode or map categorical variables appropriately | 2 | Medium | ALL |
| Sprint-3 | Making Graphs/Visualizations | USN-4 | As a user, I can build the initial model based on processed data | 5 | High | ALL |
| Sprint - 4 | Dashboard & STORIES | USN – 5 | Dark ui with eye feasted color palette | 6 | HIGH | ALL |
| Sprint - 5 | Report & documentation | USN – 6 | The step by step guide documentation | 7 | MEDIUM | ALL |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 1 Day | 5 Feb 2026 | 5 Feb 2026 | 20 | 5 Feb 2026 |
| Sprint-2 | 20 | 2 Day | 6 Feb 2026 | 7 Feb 2026 | 20 | 7 Feb 2026 |
| Sprint-3 | 20 | 2 Day | 9 Feb 2026 | 10 Feb 2025 | 20 | 10 Feb 2026 |
| Sprint-4 | 20 | 2 Day | 11 Feb 2026 | 12 Feb 2026 | 20 | 12 Feb 2026 |
| Sprint-5 | 20 | 3 Day | 15 Feb 2026 | 17 Feb 2026 | 20 | 17 Feb 2026 |